01/08/22

Make Jira Board for project and add participants - Hodan

* Set up two 5 day sprint

Morning Notes from Stand Up and Send to Morgan - Devin

Create Github repo and add contributors - Toseef

Create a MosCow - Waseem

Added items to backlog

02/08/22

Devin

Yesterday Worked with everyone to create a Jira Board, add in backlog items, set team roles and start taking notes. Today I plan to start on some documentation like risk assessment, and carry on with some MERN learning. Blocker - not knowing enough about react.

Hodan

Yesterday, helped creating user stories, breaking down spec to make sense - worked on MoSCow and working out the MVP. Today help with Risk assessment and going over MERN studying, Start on the backend this afternoon. Blockers - Lack of knowledge and experience with MERN.

Toseef

Yesterday, making the github repo, helped with Jira user stories and backlog. Today - finish off user stories and risk assessment. Blockers, lack of knowledge with MERN.

Waseem

Yesterday, spent time helping break down the project and creating stories, creating the MoSCow and learning more MERN. Today, carrying on with MERN learning. Blockers, Unwell (with covid) unable to spend the same amount of time focused on the project, knowledge of MERN.

03/08/22

Devin

Yesterday worked on risk assessment and starting our front end by creating a react app. Today plan on finishing at least wireframe and the home page so that we can send Morgan our wire frame and have a good start for the website.Blockers - lack of experience with jsx.

Hodan

Yesterday worked on risk assessment and starting frontend and backend and planning where to go from there. Today working on home page, footer, and wireframe. Blockers, trying to understand coding with jsx.

Toseef

Yesterday worked on risk assessment, planning structure for frontend. Today working on home page, header/navbar, and wireframe. Blockers, lack of experience with react/jsx.

Waseem

Unable to attend (has covid which may be the cause?)

04/08/22

Devin

Yesterday worked on Wireframe and footer. Today plan on looking into routes and how our app should actually be properly structured. Blockers - lack of knowledge

Hodan

Yesterday worked on Wireframe, and navbar and styled it. Today looking at routes and work out what we’re doing with that. Blockers - Lack of knowledge with MERN projects

Toseef

Yesterday worked on wireframe and home page. Today working on backend. Blockers - lack of knowledge and experience

Waseem

Yesterday worked on wireframe. Today catching up on what we have done and help build some sites. Blockers - unwell, need to spend time catching up.

05/08/2022

Devin

Yesterday working on routing and finding out installs and imports for bootstrap worked on Opening times page and styling that with bootstrap.Today going to be working on content and styling of other pages - might look into a login system with the react usestates. Blockers - none for now.

Hodan

Yesterday Worked on Navbar, home page, bootstrap importing, routes, links. Today working on the front end design for pages and styling them with bootstrap. Blockers - none for now.

Toseef

Yesterday worked on Routes and links on the footer, finding out how to import bootstrap. Today Working on pages content and styling. Blockers - fine for now

Waseem

Yesterday worked on routing, content and styling for pages. Today working on more content and styling for pages. Blockers - Still ill and can’t spend too much time in front of the screen without fatiguing.